Build Plan — Aumveda (complete, end-to-end, developer-ready)

Below is a single, exhaustive guide you can hand to engineering, product, security, and operations teams. It explains every technical, product, and operational decision required to build Aumveda as a privacy-first Node.js + Dyad React platform with native mobile apps, server-side tracking (GTM Server), Cashfree payments, health syncs, AI quick tips, gated courses, and a full on-site e-commerce engine — plus the exact artifacts engineers will need to implement it.

Where useful I give code sketches, exact endpoint names, DB models (Prisma), event schemas, CI/CD tasks, testing matrices, runbooks, and launch checklists. The plan assumes Archana Jain and Sejal Jain will be the human faces and lead content providers for the product. Use this document as the canonical implementation reference.

Archana Jain — cofounder & content lead
Sejal Jain — founder, product face

Cashfree — payments gateway
Google Tag Manager — GTM Server Container
Meta — ad endpoint (CAPI)
Google — GA4 Measurement Protocol
YouTube — course video host (unlisted)
Pinterest — product/catalog syndication
Health Connect — Android health aggregator
Google Fit — fitness & sleep APIs

Executive objective (single paragraph)

Build a trusted, secure, and scalable digital healing platform that ties short daily practices, habit tracking, health-derived metrics, and AI micro-interventions to an e-commerce and course delivery engine — while retaining strict control over user privacy, health consent, and server-side event enrichment for accurate analytics and advertising (server-side GTM). The product must be modular, testable, and ready for native mobile deployment (Android and iOS).

High-level architecture

- Frontend

  - Dyad React app (TypeScript) for web UI (SSR/static export for marketing pages where needed).

  - Shared component library for React Native (mobile).

- Backend

  - Node.js (TypeScript) using Fastify or Express for API surface, job workers for offline tasks, and server functions for secure operations (signed tokens, presigned uploads).

- Database

  - PostgreSQL (managed) with Prisma ORM.

- Storage

  - S3-compatible object storage for user uploads (images, audio), with presigned URLs; thumbnails generated server-side.

- Payments

  - Cashfree integration (createOrder, webhooks, refunds).

- Tracking & Attribution

  - GTM Server Container as central server-side router (collect → route → Meta CAPI, GA4, Pinterest).

- Courses

  - YouTube unlisted hosting + server tokenized entitlement. Optionally Vimeo/Bunny if stricter DRM required.

- AI

  - LLM provider (OpenAI or enterprise) + vector DB (Pinecone/Milvus) for personalized tips, retrieval-augmented prompts, and embeddings.

- Health

  - Google Fit server pulls (Fitness API) and Android Health Connect integration. iOS: manual import initial, HealthKit bridge in native app later.

- Mobile

  - React Native (Expo or bare RN) with native HealthKit/Health Connect bridges.

- Infra

  - Cloud Run / ECS / Kubernetes for API, Cloud SQL (Postgres), Cloud Storage / S3, CDN (CloudFront / Cloudflare).

- CI/CD

  - GitHub Actions + Fastlane/EAS for mobile upload.

Phase plan (detailed)

The project is organized into discrete phases — each phase is deliverable-driven and sized to permit iterative releases. Each phase lists the deliverable artifacts and acceptance criteria.

Phase 0 — Strategy, compliance & scope (deliverable: CRD, consent policy, MVP spec)

Goals

- Freeze MVP: the smallest loop that proves product value.

- Prepare privacy & consent policy for health scopes.

MVP recommendation (minimum to ship)

- Auth (Google OAuth + email fallback)

- Profile + journalling

- Daily Dose (audio + completion reporting)

- Progress scoring and badges

- Product browsing + on-site checkout (Cashfree)

- Server-side events (purchase, daily_dose.completed, journal.created)

- Basic admin (product CRUD + orders)

- GTM Server Container in staging

Deliverables

- Commerce Requirements Doc (SKUs, variants, shipping rules)

- Consent & privacy text (tracking, health data, marketing, export/delete)

- PRD: MVP user stories and acceptance criteria

Acceptance

- Stakeholders sign off on MVP list.

- Privacy policy draft approved for app store submission.

Phase 1 — Data model & API contract (deliverable: Prisma schema + OpenAPI)

Create canonical data model and API contract. The events append-only table is mandatory for auditing.

Key data models (Prisma — excerpt)

model User { id Int @id @default(autoincrement()); email String @unique; googleId String? @unique; createdAt DateTime @default(now()); ... }

model Profile { id Int @id @default(autoincrement()); userId Int @unique; timezone String?; progress Float @default(0); ... }

model Journal { id Int @id @default(autoincrement()); userId Int; body String @db.Text; images String[]; mood Int?; createdAt DateTime @default(now()); }

model Event { id Int @id @default(autoincrement()); eventId String @unique; userId Int?; eventName String; payload Json; source String; createdAt DateTime @default(now()); }

OpenAPI highlights (contract)

- POST /api/auth/google → start OAuth (state)

- GET /api/auth/google/callback → handle tokens

- POST /api/track/event → canonical event collector

- POST /api/journals → create journal

- POST /api/checkout → create order

- POST /api/payments/cashfree/create-order → call Cashfree

- POST /api/payments/cashfree/webhook → webhook receiver

- POST /api/health/sync → trigger server health pull (consent-only)

- POST /api/ai/tips → generate AI tips (consent check)

Acceptance

- Backend team implements a mock server for these routes; frontend agrees on contract.

Phase 2 — Auth, session, consent & profile UI (deliverable: auth flow + UI screens)

Auth

- Primary: Google OAuth (OpenID Connect).

- Fallback: Email/password + magic link.

- Session: HTTPOnly secure cookies with refresh capability, or short-lived JWT with rotation.

Consent model

- Store granular consents in Consent table: {key, value, version, timestamp}.

- UI: during onboarding, request tracking consent and show health sync opt-in separately.

- Revocation: provide "Disconnect health data" and "Delete my data" flows.

Profile

- Show progress P, last health sync, achievements, journal list, and settings for consent and notification preferences.

Acceptance

- Tests for token exchange and session creation.

- Consent toggles modify DB and block/unblock data flows.

Phase 3 — Journals, Daily Dose, progress engine & achievements (deliverable: production services)

Journals

- Rich editor (supports images via presigned uploads).

- Events emitted: journal.created, journal.edited, journal.deleted.

Daily Dose

- Micro practices: audio + prompt + completion button. Short tasks (30–120s).

- Events: daily_dose.shown, daily_dose.completed.

Progress calculation
We use a normalized score (P_t \in [0,100]):

[
P_t = 0.35 S_t + 0.30 A_t + 0.25 J_t + 0.10 W_t
]

- (S_t) sleep score (derived), (A_t) activity score, (J_t) journalling score, (W_t) wellbeing rating.

Implement as worker (cron) that aggregates daily metrics into ProgressSnapshot rows. Provide weekly & 30-day rolling averages.

Achievements

- Rules engine processes events and triggers badges: FIRST_JOURNAL, 7_DAY_STREAK, SLEEP_IMPROVED.

- Store in Achievement model.

Acceptance

- Manual test: write 7 journals → 7_DAY_STREAK awarded.

- Daily dose completion increments streak and updates P.

Phase 4 — Payments (Cashfree) and e-commerce (deliverable: full checkout & admin)

Payment flow

- POST /api/checkout validates cart → create Order with PENDING.

- POST /api/payments/cashfree/create-order (server) creates Cashfree order; returns checkout URL/token.

- Client completes checkout; Cashfree calls webhook.

- POST /api/payments/cashfree/webhook verifies HMAC, updates Order to PAID, decrements inventory, emits purchase event.

Important rules

- Idempotency: use order.campaignReference or referenceId as unique key.

- Inventory: decrement only on PAID. Optionally reserve stock on checkout with TTL.

- Refunds: admin endpoint POST /admin/orders/:id/refund.

Admin

- Orders page with status flow: PENDING → PAID → FULFILLED → SHIPPED → DELIVERED.

- Stock alerts.

Acceptance

- Cashfree sandbox test orders show in admin and emit server-side purchase events.

Phase 5 — Server-side tracking (GTM Server Container)

Why

- Accurate attribution, PII redaction, and routing to different ad/analytics endpoints from a controlled server.

Flow

- Client emits pixel event with event_id to client GTM or to POST /api/track/event.

- Server persists event into events table and enriches (order metadata, P, product details).

- Server forwards to GTM Server Container https://gtm.aumveda.com/collect.

- GTM routes to Meta Conversions API, GA4 Measurement Protocol, and Pinterest.

Deduplication

- Ensure the same event_id is sent by client and server. Platforms dedupe.

PII handling

- Hash email/phone using sha256(lowercase(value)). Only forward when user consented to tracking.

Event schema

{

"event_id":"uuid-v4","event_name":"purchase","user_id":1234,

"source":"server","timestamp":"ISO8601","payload":{...}

}

Acceptance

- Test dedupe in Meta test events and GA4 debug view.

Phase 6 — Courses, entitlement & playback security

Course model

- Course → Module referencing yt_video_id.

Entitlement

- GET /api/courses/:id/modules/:m → server checks Enrolment and returns signed token + embed parameters.

Playback deterrents

- Watermark overlay (client-side, rendered as DOM overlay with hashed user email). Not bulletproof, but discourages casual sharing.

- Use short-lived signed tokens to gate embed initialization.

Better DRM

- If higher protection required, host on Vimeo/Bunny with domain restriction or a private CDN.

Acceptance

- Enrolled user can watch; non-enrolled cannot fetch signed embed token.

Phase 7 — AI quick tips & personalization

Purpose

- Short, actionable tips derived from user journals, health metrics, and progress trends — delivered instantly.

Architecture

- Vector DB (Pinecone/Milvus) stores embeddings of journal excerpts and canon content.

- Retrieval layer finds relevant vectors for prompts.

- LLM (OpenAI or equivalent) composes micro-tips, CBT reframes, and a one-line seed affirmation.

- Service exposed as POST /api/ai/tips.

Sample prompt template

[System]: You are Aumveda's grounded sage...

[Context]: {last_journal_excerpt}, {P_last_7}, {sleep_score}

[Task]: Return 2 micro CBT reframes, 1 seed-suggestion (1 line), 1 90s breathing exercise.

Safety

- Implement content filters and an escalation path (if user reports suicidal ideation show emergency resources + human follow-up).

- Allow opt-out of AI personalization.

Rate limiting & cost

- Token budget per call; enforce daily caps. Cache results for repeated requests.

Acceptance

- AI returns needed fields in JSON; stored event emitted ai.tips.generated.

Phase 8 — Health integrations (Google Fit & Health Connect)

Principles

- Explicit consent and minimal storage of raw data.

- Store derived metrics by default, store raw sessions only if user opts in.

Android

- Offer Health Connect integration: user consents via native bridge; server polls via Health Connect API or mobile app pushes to server.

Google Fit (server)

- Flow:

  - User consents (separate OAuth for fitness scope).

  - Server stores encrypted refresh_token.

  - Cron job pulls sessions and aggregate endpoints.

  - Compute sleepMinutes, sleepScore, steps, workoutMinutes and write health_metrics.

- Scopes: fitness.sleep.read, fitness.activity.read.

iOS

- Initial: manual import (Apple Health export). Later: native iOS app uses HealthKit to push aggregates to server.

Verification

- Google requires app verification for fitness scopes. Begin process early and store required brand assets and privacy docs.

Acceptance

- Sync sample data appears in profile charts and health_metrics.

Phase 9 — Mobile apps (React Native) & store uploads

Approach

- Shared API with web. Use React Native (Expo EAS for faster builds or bare RN for native modules).

- Native bridges for HealthKit (iOS) and Health Connect (Android).

Build pipeline

- GitHub Actions + Fastlane (iOS) + Play Console API (Android).

- Use environment separation (staging/prod), test accounts in app store review notes.

Play Store (Android)

- Build AAB, Pricing, privacy policy, content rating, screenshots, internal testing track.

App Store (iOS)

- Fastlane to produce IPA, upload to TestFlight. HealthKit requires NSHealthShareUsageDescription and NSHealthUpdateUsageDescription.

Acceptance

- TestFlight internal testers + Play internal testers can run full use cases.

Phase 10 — Admin, feeds & syndication

Admin features

- Product management, order management, feed regeneration, user exports, manual catalog pushes.

Feeds

- GET /api/feeds/products.csv and GET /rss.xml.

- Pinterest Catalog: provide feed URL and implement nightly regeneration.

Acceptance

- Pinterest accepts feed, products show as shopping pins.

Phase 11 — Infra, CI/CD & deployment

Infra

- API: Cloud Run or managed Kubernetes.

- DB: Cloud SQL Postgres (high availability).

- Object storage: S3/GCS with lifecycle policies.

- GTM Server Container: Cloud Run with SSL and domain.

CI/CD

- Build matrix:

  - ci/test — unit & lint.

  - ci/build — build server bundle & production assets.

  - deploy:staging → staging environment.

  - deploy:prod → production with manual approval.

  - mobile:android & mobile:ios pipelines with Fastlane/EAS.

Secret management

- Use Secret Manager and KMS. Rotate secrets every 90 days. Refresh tokens encrypted.

Acceptance

- Auto deploys working, rollback tested.

Phase 12 — Security, compliance & legal

Security

- Https everywhere, CSP, HSTS.

- CSRF protection for session endpoints.

- Rate limiting & WAF rules.

- Webhook signature validation (Cashfree HMAC).

- Penetration testing before launch.

Privacy

- Consent logging and UI to export/delete data.

- Minimal raw health storage by default.

- GDPR/India privacy alignment: retention policy, DPA for third parties.

Acceptance

- Pen test report with major issues resolved.

Phase 13 — Testing matrix & QA

Unit tests

- Business logic (progress, achievements, AI prompt template).
Integration tests

- Checkout → Cashfree sandbox → webhook → order state change.

- Health sync mock flow.
E2E tests

- Cypress / Playwright for primary loops.
Manual QA

- Accessibility, mobile responsiveness, audio playback, upload flows.
Load testing

- Simulate traffic, particularly checkout and GTM server call volume.

Acceptance

- All critical flows have >90% test coverage; E2E pass on staging.

Phase 14 — Launch & post-launch operations

Prelaunch

- Soft launch to beta cohort (50–200).

- Instrumentation: GTM server, Sentry, Prometheus, uptime alerts.
Launch

- Gradual traffic ramp, monitor refunds & support tickets.
Post-launch

- Weekly sprints focusing on retention, AI improvements, mobile parity.

KPIs to track

- Conversion rate, AOV, refunds %, DAU/MAU on daily_dose.completed, journalling rate, P trend improvement, health sync adoption rate.

Implementation details & code sketches

Node.js: canonical event collector (Express)

app.post('/api/track/event', async (req, res) => {

const event = req.body;

// basic validation

await prisma.event.create({ data: { eventId: event.event_id, userId: event.user_id, eventName: event.event_name, payload: event.payload, source: event.source } });

// enrich & forward to GTM server

forwardToGTM(event);

res.status(200).send({ok:true});

});

Cashfree webhook (TypeScript) — same as handoff sample

Ensure raw body for HMAC and idempotency.

Prisma migration & sample SQL

- Run npx prisma migrate dev --name init

- Seed products & admin user.

Sprint backlog (12-week initial roadmap)

Weeks 1–2 (Foundations)

- Prod DB, Prisma schema, basic API, auth.

- Dyad scaffold, public marketing pages.

Weeks 3–4 (Core service)

- Journals, daily dose, progress engine, presigned uploads.

- Admin: product CRUD.

Weeks 5–6 (E-commerce)

- Checkout, Cashfree create-order, webhook handling, inventory.

- GTM server staging setup, event collector.

Weeks 7–8 (AI & Health)

- Vector DB integration, AI tips endpoint.

- Health consent UI + mock Google Fit integration.

Weeks 9–10 (Mobile & Courses)

- React Native skeleton, course entitlement & embed gating.

- Watermark overlay & signed token flow.

Weeks 11–12 (QA & Launch)

- Full testing, pen test, app store submissions.

Operational runbook (concise)

If webhook fails

- Retry logic: Cashfree webhook should be idempotent. Implement queue for failed events. Notify Ops on repeated failures.

If GTM server high latency

- Buffer events to DB and backfill to GTM. Monitor queue length.

Restore DB

- Restore from latest snapshot; run data integrity checks.

Cost & resource estimate (ballpark)

- Backend + Frontend dev: 2–3 FTE for 3–4 months to MVP.

- Mobile dev: 1–2 FTE for native features (HealthKit/Health Connect).

- DevOps & infra: 0.5–1 FTE (initial setup + automation).

- Vector DB + LLM costs: depends on volume; plan monthly budget.

- GTM Server hosting & logs: moderate (depends on event volume).

Migration plan from WordPress (if required)

- Use headless WordPress for blog content: export sitemap and posts via REST API and import into a static marketing microservice; otherwise re-use content in Dyad content blocks.

- Migrate media to S3 and map old URLs to new CDN.

Final: Aumveda Synthesis (product-level framing)

Cognitive (CBT)

Prioritise a simple measurable loop: sign up → 1 daily dose → create 1 journal entry → make 1 small purchase. That loop validates engagement, payments, and retention.

Subconscious (Hypnosis)

Seed affirmation to include in UI microcopy (onboarding, checkout, daily dose):

“With one steady breath I reclaim my rhythm. Small acts compound into calm.”

Environmental (Vastu)

Place the progress badge and daily dose CTA in the upper-right (northeast visual field) on profile and home screens.

Vibrational (Sound)

Default healing audio: 30–60s loop at 528 Hz for daily dose. Provide mute toggle.

Cosmic (Astrology/Tarot)

Use soft insight cards for nudges when P dips; phrase them poetically, not prescriptively.

Immediate next actions (what to do now)

- Approve MVP scope (Phase 0).

- Provision Postgres, S3, and GitHub repo; run initial Prisma migration.

- Spin up GTM Server Container staging environment.

- Start backend skeleton (auth, events) and Dyad scaffold.

- Assign one sprint to produce a working checkout + webhook flow and event persistence.

If you want, I will now generate the following artifacts immediately and drop them into the developer handoff canvas:

- Full openapi.yaml for all endpoints.

- A ready-to-run docker-compose for local dev (Postgres, Redis, Prisma, Localstack).

- GitHub Actions workflows including mobile build steps (Fastlane/EAS).

- Full Prisma migrations and seed script.

Pick any combination (1/2/3/4) and I’ll produce them now.