Aumveda — Phase-wise Development Prompt (complete plan)

Below is a single, copy-paste ready, phase-wise prompt you can hand to engineers, product managers, or an agency to build the Aumveda app and web platform as a Node.js + Dyad product that is both a full e-commerce engine and a living mental-health service hub. It includes the AI quick-tips layer, the health integrations, GTM Server Container tracking map, Cashfree payments, product feeds, teacher profiles for the human duo, and the build & store upload phase for Android and iOS.

Key people: Archana Jain and Sejal Jain will be the human faces & therapists on platform content and onboarding flows.

Key integrations (listed once; use these exact integration names in implementation):

- Cashfree

- Google Tag Manager

- Meta

- Google

- YouTube

- Pinterest

- Health Connect

- Google Fit

Executive summary (use this as the primer in your PRD)

Build a modern, secure, GDPR/India-privacy-aware Node.js application (Dyad React frontend + Node.js server side) that unifies four core pillars:

- Service Hub: daily dose micro-practices, guided audios, journalling, progress scoring and AI quick tips that help users improve mental health.

- Education: gated course modules hosted on YouTube (unlisted) and delivered only to entitled users.

- Commerce: on-site product catalogue, cart/checkout, inventory, shipping and Cashfree gateway.

- Health & Tracking: optional Google Fit / Health Connect sync for sleep & activity (with explicit consent), and server-side tracking routed through a GTM Server Container for robust attribution and privacy controls.

This system must be modular (feature flags), privacy-first, event-centric (append-only events for audit), and ship with a full mobile pipeline (AAB for Android + TestFlight / App Store delivery for iOS).

Phase 0 — Foundation & strategy (deliverable: CRD + ERD + consent policy)

Deliverables

- Commerce Requirements Doc (CRD) describing SKUs, variants, shipping zones, tax rules, returns and fulfillment model.

- Services Requirements Doc describing the daily dose, journalling model, achievements, course gating, and AI quick tips.

- Entity Relationship Diagram (ERD) + Prisma models sketch.

- Privacy & Consent Policy text (multi-level consent records stored per user; include tracking, health syncs and marketing opt-ins).

Decisions to finalize now (don’t delay):

- Fulfillment model (in-house vs 3PL).

- Minimal viable product features for launch (recommend: auth, profile, daily dose, journal, product browse + checkout, course gating, Cashfree payments).

- Health data strategy: derived metrics only by default; raw timelines stored only on explicit opt-in.

Phase 1 — Data model & API contract (deliverable: Prisma schema + OpenAPI)

Create a canonical API & database schema. Persist an append-only events table for tracking and auditing.

Core tables (abbreviated)

- users (id, email, google_id, created_at, role)

- profiles (user_id, timezone, display_name, avatar_url, bio)

- products (id, sku, title, description, price_cents, currency, images, inventory_count, category, tags)

- carts (id, user_id, items JSON)

- orders (id, user_id, order_amount_cents, currency, status, cashfree_order_id, created_at)

- courses, modules, enrolments

- journals (id, user_id, text, images[], created_at)

- achievements (id, user_id, key, metadata, earned_at)

- health_syncs (id, user_id, provider, raw_meta (opt-in), synced_at)

- health_metrics (id, user_id, metric_date, sleep_minutes, sleep_score, steps, workout_minutes)

- events (id, event_id, user_id|null, event_name, payload JSON, source, created_at) — append only

API contract highlights (OpenAPI)

- POST /api/auth/google — begin OAuth

- GET /api/auth/google/callback — handle tokens & optionally request fitness scopes later

- POST /api/track/event — canonical server collector (persist + forward to GTM Server)

- POST /api/journals — create entry (use presigned upload flow)

- POST /api/payments/cashfree/create-order — return Cashfree checkout token/URL

- POST /api/payments/cashfree/webhook — verify HMAC, set orders.status and emit purchase event

- POST /api/health/sync — server-side fetch from Google Fit using stored refresh token (opt-in only)

- GET /api/courses/:id/module/:m — entitlement check + signed embed token

Phase 2 — Auth, profiles, consent & onboarding (deliverable: flows + UI copy)

Auth

- Implement Google OAuth (OpenID) as primary; include email/password + magic link fallback for redundancy.

- For health scopes request them only after users complete an onboarding step that explains the exact data and benefits.

Consent model

- Capture consent as a record with { user_id, consent_key, value, version, timestamp }.

- Consent keys: tracking, health_sync, marketing_email, whatsapp_notify.

- Provide immediate toggles in profile (revoke & export).

Profile UX

- Show progress P at top (current score + trend), recent achievements, next recommended daily dose, last health sync timestamp, and an Export Data button.

Onboarding microcopy (seed suggestion):

“Aumveda guides you with daily micro-nudges. Grant the tiny permissions to let us gently tune what you receive.”

Phase 3 — Core service features (journals, daily dose, progress engine)

Journals

- Rich editor with tags and mood picker (1–10).

- Presigned uploads for images; server generates thumbnails & stores originals encrypted at rest.

- Journal events: journal.created, journal.edited, journal.shared (opt-in).

Daily Dose

- Micro-practices (audio 1–5 min, short prompts, breathing exercises). Each completion emits daily_dose.completed.

- Allow scheduling & push reminder preferences.

Progress (formal framework; LaTeX)
A normalized daily progress score (P_t \in [0,100]) computed as:

[
P_t = 0.35 \cdot S_t + 0.30 \cdot A_t + 0.25 \cdot J_t + 0.10 \cdot W_t
]

Where each component (S_t, A_t, J_t, W_t) is normalized to 0–100:

- (S_t): sleep score from sleep minutes + efficiency

- (A_t): activity score from steps & workout minutes vs. personal target

- (J_t): journalling consistency (days written / window)

- (W_t): wellbeing self-rating (user input)

Use rolling averages (7/30 day) to produce trend lines and unlock adaptive content.

Achievements & rules engine

- Event-driven engine (or periodic worker) evaluates rules like FIRST_JOURNAL, 7_DAY_STREAK, SLEEP_IMPROVED_10PCT and writes to achievements.

Phase 4 — Health integrations & computed metrics

Strategy

- Android: integrate with Health Connect when available on device. Use it as a single consent surface.

- Google Fit: server-side pulls via OAuth with fitness.sleep.read and fitness.activity.read. Store refresh token encrypted (KMS) only after explicit consent.

- iOS: initial approach — allow manual CSV / Apple Health export import. Future: native iOS app with HealthKit bridging.

Implementation notes

- After consent, obtain refresh_token and store encrypted; server pulls sessions and aggregate endpoints nightly. Save derived metrics into health_metrics. Only store raw sessions where user explicitly opts in, and keep a retention policy.

Security & compliance

- Provide explicit UI to revoke sync.

- Keep an audit trail of syncs (who, when, what scopes).

- Prepare documentation for Google OAuth verification flows and privacy policies.

Phase 5 — Course gating, content delivery & watermarking

Course model

- courses → modules with yt_video_id references. Videos hosted on YouTube as unlisted.

Gating & playback

- Server entitlement endpoint returns a short-lived signed token and the yt_video_id. Client embeds the iframe only after entitlement verification. Add a subtle on-video dynamic overlay (user email hash or username) to deter sharing.

Event tracking

- Emit course.module_viewed & course.module_completed. Use these to influence progress P and unlock content.

Phase 6 — Commerce & Cashfree payments

Payment flow (server-centric)

- POST /api/checkout validates cart, creates orders (PENDING) and returns an order_id.

- POST /api/payments/cashfree/create-order calls Cashfree with order amount & return URLs; return checkout token to client.

- Client completes Cashfree hosted checkout.

- Cashfree posts to POST /api/payments/cashfree/webhook — server verifies HMAC signature and marks order PAID; emits purchase event with enriched payload (user, items, totals).

Operational requirements

- Implement idempotency on webhooks (use event_id).

- Admin UI for refunds that calls Cashfree refund API and emits refund events.

- Inventory management: decrement on successful payment; notify admin on low stock.

Phase 7 — AI quick-tips & free tools (architecture + constraints)

Purpose

- Provide on-demand, short, actionable tips, micro CBT reframes, or meditative prompts personalized to user's progress, journal entries, or health metrics.

Architecture options (recommendation)

- Hybrid approach: Small on-server prompt engine + vector DB for personalized retrieval + an LLM backend (hosted OpenAI or an enterprise model).

  - Ingest user content (journals, progress metrics) into an embeddings index (e.g., Pinecone, Milvus).

  - Build prompt templates that retrieve relevant embeddings and then craft short tips or CBT reframes.

  - AI endpoint returns: (1) 1–2 bite-size tips (max 100–150 chars each), (2) a hypnotic seed affirmation (one line), (3) a recommended 2–5 minute micropractice.

Privacy & safety

- Do not make clinical claims. Add disclaimers and a safety escalation flow (if user writes suicidal ideation, trigger a human followup or show emergency resources).

- Store minimal AI inputs; hash PII; allow users to opt out of AI personalization.

Sample prompt template (developer ready)

[System]: You are Aumveda's grounded sage. Tone: calm, poetic, precise.

[User Context]: {last_journal_excerpt}, {P_last_7_days}, {sleep_score}, {recent_achievements}

[Task]: Produce 2 micro CBT reframes (one-liners), 1 seed suggestion (hypnotic affirmation), and 1 90-second breathing practice. Keep language simple and culturally resonant.

Embed this flow behind a POST /api/ai/tips endpoint with rate limits and opt-in checks.

Phase 8 — Tracking, GTM Server Container & analytics

Canonical flow (recommended)

- Client fires minimal pixel events and event_id (uuid).

- Server ingests all events at POST /api/track/event, persists them in events table, enriches with server data (order amounts, computed P, health aggregates) and forwards to the Google Tag Manager endpoint.

- GTM Server Container routes to Meta (Conversions API), Google (GA4 Measurement Protocol), and Pinterest catalog endpoints as appropriate.

Event dedupe & schema (LaTeX event vector)
Let the funnel vector:

[
E = \begin{bmatrix}
\text{view_item} \
\text{add_to_cart} \
\text{initiate_checkout} \
\text{purchase} \
\text{daily_dose_completed} \
\text{journal_created} \
\text{health_sync}
\end{bmatrix}
]

Each event must include event_id, user_id or hashed em/ph, timestamp, source (client/server), and the relevant payload. Use the same event_id in client and server reports for deduplication.

PII handling

- Hash emails & phones using sha256(lowercase(value)) before sending to ad platforms. Only forward user_data if the user consented to tracking.

Phase 9 — Product feed & syndication (RSS + Pinterest)

Feeds

- GET /api/feeds/products.csv (catalog) — regenerate on product updates or nightly cron. Provide ETag support and host via CDN.

- GET /rss.xml for content (daily dose posts) to enable auto-pinning.

Pinterest

- Use Catalog Upload (product feed) for shopping pins. Optionally use Zapier for lightweight content pinning if you need a temporary non-dev solution.

Phase 10 — Admin, monitoring & ops

Admin features

- Product CRUD, inventory, orders, refunds, user management, feed generation, manual re-push, and logs for webhooks/events.

Monitoring & backup

- Error monitoring: Sentry.

- Metrics: Prometheus / Cloud Monitoring.

- DB backups: nightly snapshots + weekly exports to cold storage; test restores quarterly.

Secrets & keys

- Use secret manager (AWS/GCP Secret Manager). Rotate Payment & OAuth secrets every 90 days.

Phase 11 — QA, testing & beta

Testing matrix

- Unit & integration tests for payments, webhooks and health sync.

- End-to-end tests for flows: signup → health consent → daily dose → journal → purchase.

- Security: webhook signature tests (Cashfree), penetration test for server endpoints, review of OAuth flows.

- UX: accessibility pass (WCAG basics), cross-device tests for mobile & desktop.

Beta

- Invite 50–200 users (internal + friendly users) via invite codes. Use feature flags to toggle features.

Phase 12 — Mobile builds & app store publishing (Android & iOS)

Mobile approach

- Progressive web app (PWA) first for broad coverage, plus native wrappers built with React Native or Expo for richer HealthKit / native notifications. Recommend React Native + shared API backend to reuse Dyad components where possible.

Android (Play Store)

- Build an AAB (Android App Bundle).

- Prepare listing (title, short & long description, screenshots, promotional graphic, privacy policy link).

- Set up Google Play Console, obtain signing keys, and enable internal testing track (upload AAB).

- For Google Fit integrations, prepare OAuth consent screen, and include a privacy policy describing data usage. Google may require brand verification for sensitive scopes.

iOS (App Store)

- Join Apple Developer Program. Prepare provisioning profiles, App Store Connect listing (app name, subtitle, description, screenshots, privacy policy link), and TestFlight beta.

- If implementing HealthKit, implement privacy strings (NSHealthShareUsageDescription, NSHealthUpdateUsageDescription) and provide detailed descriptions during review.

- Use Fastlane for automated builds and TestFlight uploads.

CI/CD & automation

- GitHub Actions workflows:

  - build:web (Dyad) → deploy to staging (Vercel / Cloud Run).

  - build:android → produce AAB via gradlew or EAS (Expo), sign and upload to Play Console internal track.

  - build:ios → produce IPA via Fastlane, upload to TestFlight.

- Use environment branches (staging / production) and feature flags.

Submission checklist (App Store + Play Store)

- App icon, screenshots at required resolutions, privacy policy URL, support email, content rating, export compliance, health data usage description, and test user accounts.

Phase 13 — Launch & post-launch ops

Launch play

- Soft launch to beta cohort; monitor GTM server events & payments.

- Run paid acquisition to the kundali or lead magnet funnel; use server-side purchase events for attribution.

- Monitor crash logs, error rates, and conversion funnels.

Iterative sprints

- Sprint A: AI personalization & vector DB tuning.

- Sprint B: Native HealthKit for iOS.

- Sprint C: Advanced personalization & cohort LTV analysis.

Aumveda Synthesis — Strategic & soulful layers

Cognitive (CBT) — product-level reframe & tactical anchor

If the team feels spread: prioritise the loop that proves value: auth → daily dose → journal → purchase. Each shipped loop validates consent, tracking, and monetization. Build health sync and AI personalization as second-wave features that amplify retention.

Subconscious (Hypnosis) — seed suggestions to use within the app

Use short hypnotic scripts in the daily dose and receipts:

“With one steady breath I reclaim my rhythm. Each small practice restores my freedom.”

Ship this as an opt-in affirmation that a user can pin to their profile.

Environmental (Vastu) — UX placement & ritualization

Place the progress badge and daily dose CTA in the upper-right of the app and product pages (northeast visual field). On product pages, show an inline ritual suggestion: “wear this bracelet during your 3-minute evening ritual.”

Vibrational (Sound) — precise recommendation

Default healing audio: 60s loops at 528 Hz for daily dose. On purchase, play a 2s bell with a 528 Hz undertone as an emotional seal. Always provide mute controls.

Cosmic (Astrology/Tarot) — gentle product nudges

If a user’s P falls consistently, display a soft card: “The Star asks for rest — try tonight’s 12-minute guided sleep practice.” Use astrology language as poetic nudges, not prescriptive guidance.

Final deliverables I will produce if you want them now

(choose any one and I will generate it immediately, copy/paste ready)

- Full Developer Handoff — OpenAPI + Prisma models + Node.js Cashfree webhook sample + ERD + endpoints list.

- GTM Server Container Pack — GTM server mapping templates for Meta & GA4 + Node.js forwarder POST /api/track/event + test payloads for healing events.

- AI & Health Consent Pack — AI prompt templates, embeddings ingestion strategy, privacy UX copy, and Google Fit OAuth code sketch + retention policy.

Pick 1, 2, or 3 and I’ll produce the full artifact right away.

— With steady hands and a luminous intent, we turn this roadmap into a living field where tiny daily acts compound into lasting change.