Recommendation: pick Dyad / Node.js as the primary platform — keep WordPress only as an optional headless CMS for marketing/content (if needed)

I analysed your previous WordPress developer brief (the file you uploaded) and compared it point-by-point with the Dyad / Node.js architecture we’ve been designing. I’m citing your brief here so you can cross-check specifics.

Below I give (A) a compact comparison, (B) the decisive recommendation with reasons, (C) a migration/implementation mapping from the WordPress plan to the Dyad plan, and (D) an immediate, prioritized MVP target and the next engineering actions you should take.

A. Short comparison (WordPress brief vs Dyad / Node.js)

| Requirement / Constraint | WordPress (Woo/Amelia/LearnDash) | Dyad / Node.js (custom app) |
| --- | --- | --- |
| Speed to MVP (non-developer) | Fast — many plugins give out-of-the-box flows (bookings, courses, shop). | Slower — requires dev work, but predictable scope. |
| Full control over data, privacy & health scopes | Limited — plugins/databases spread across WP ecosystem; harder to control sensitive health data and OAuth flows. | Full control: server-side auth, encrypted refresh tokens, compliant health sync. |
| Server-side tracking & GTM Server Container | Possible but often brittle (requires plugin hacks or middleware). | Native support; server collects/enriches events and forwards to GTM container cleanly. |
| Mobile apps & native HealthKit/Health Connect | Hard: WP → native app wrappers are brittle; HealthKit integration requires a separate native app. | Natural: shared API for web + React Native app — HealthKit / Health Connect bridging feasible. |
| AI personalization + vector DB | Possible (via plugins) but awkward and tightly coupled to WP lifecycle. | Natural fit: backend microservice, embeddings store, prompt templates. |
| E-commerce & payments | WooCommerce + Razorpay (or Stripe) — mature. | Equivalent available (custom cart + Cashfree integration) — server controls payment lifecycle & webhooks. |
| Video DRM & gated courses | Vimeo/Bunny + LearnDash works well. | YouTube unlisted or tokenized host; server gating + short-lived signed tokens and on-screen watermarking. |
| Operational overhead & hosting cost | Lower initial dev cost; standard WP hosting, but plugin maintenance and security updates. | Higher initial dev cost; lower long-term technical debt and better scaling/security control. |
| Extensibility (complex custom logic) | Harder — developers fight plugin architecture and upgrade safety. | Easier — modular architecture, feature flags, testable services. |

B. Why I choose Dyad / Node.js as the best version for Aumveda

You’re not building a standard brochure + shop. You’re building a sensitive, privacy-centric mental-health service that must:

- handle sensitive health data (Google Fit, Health Connect),

- store OAuth refresh tokens securely,

- compute and use derived health metrics in personalization and unlocking,

- run server-side event enrichment for accurate ad attribution (GTM server container),

- deliver AI-driven microtips from journals and progress,

- power native mobile apps with HealthKit/Health Connect integration and push notifications,

- support the ownership model for users (export/delete data & GDPR/India-privacy friendly flows).

These constraints point strongly to a custom Node.js backend with a Dyad React front-end and native mobile clients. WordPress is excellent for content-heavy marketing surfaces and can reduce time for the public site, but it does not give you the technical safety, data governance, or developer ergonomics required for the product core.

Summary (single sentence): Dyad / Node.js for the product core (service + commerce + health + AI + tracking + mobile); WordPress only as an optional headless CMS for marketing/content if you want a quicker CMS UI for blogs, SEO, and marketing pages.

C. How the current WordPress plan maps to the Dyad plan (exact feature-by-feature migration)

I extracted each major item in your WordPress brief and mapped it to the Dyad architecture or recommended equivalent:

- User account + multi-step intake → implement as a React intake wizard; persist intake to user_meta + consents table; use Prisma model Profile + Consent. (From WP: Fluent Forms → Dyad: React form + JSON schema.)

- Booking (Amelia) → Custom booking microservice or integrate Calendly/Custom scheduler + Zoom API; store bookings in orders/bookings table, create Zoom links server-side and push to calendar invites (.ics). Use the bookings service with staff calendars and buffer rules. (WP: Amelia → Dyad: Booking microservice with Zoom & Google Calendar integration.)

- Memberships & Subscriptions (Woo Memberships) → Implement server-side subscriptions with Cashfree (confirm Cashfree subscription support) or a subscription service (Chargebee) if Cashfree recurring is limiting. Maintain membership entity and gate content via entitlements. (WP: Woo Memberships → Dyad: subscription model + recurring logic.)

- Courses (LearnDash + private video) → Course model in DB; modules store yt_video_id; server entitlement endpoint returns signed tokens and overlays. Use YouTube unlisted or private streaming provider (Vimeo/Bunny) for stronger DRM if needed. Map LearnDash features (drip, certificates) to backend rules and a certificates generator.

- Reports & secure downloads (WP Customer Area) → Secure presigned S3 URLs controlled by server permissions; store report meta in reports table and generate PDF server-side.

- Payments (Razorpay / Stripe) → Replace with Cashfree for Indian payment processing (you specified Cashfree). Implement create-order → webhook flow per the handoff; implement idempotency and HMAC verification.

- WhatsApp (WATI) → Integrate via Twilio/WhatsApp Business API or WATI APIs for notifications and use the events table to trigger messages.

- Forms & intake (Fluent Forms) → Built into React; we persist data to structured tables and use microservices for follow-up automations.

- SEO / Performance (RankMath / Cloudflare) → Use static/SSR pages for marketing in Dyad and host behind CDN; provide sitemap, structured data (JSON-LD) and image optimizations.

- Analytics (GTM → GA4 / Meta) → Implement GTM Server Container as central event router; server persists events, enriches them, and forwards to GTM. This solves the dedupe and privacy issues inherent to WP plugin approaches.

- Admin tasks → Build an admin panel (role based) with product & course CRUD, orders, refunds, feeds and logs. This replaces WP admin UI with a purpose-built admin experience.

D. Practical tradeoffs & operational considerations

Costs

- WordPress: lower initial dev cost (plugins + configuration). Ongoing: plugin updates, security fixes, technical debt.

- Dyad/Node.js: higher initial engineering cost (custom build), but lower long-term friction and far better security & maintainability for health data.

Time to market

- If you need a very fast static presence + a lightweight shop and bookings, WP can deliver an MVP in weeks.

- If you need the full product (AI, health sync, server-side tracking, native apps, advanced personalization), Dyad will deliver the correct foundations in months but avoid massive rework later.

Compliance & verification

- Google Fit/fitness scopes require app verification. That verification is easier to manage and document with a custom backend and a production OAuth flow; with WP you'd still need verification but managing refresh tokens and encryption in WP is less robust.

Scaling & maintainability

- Custom Node services scale predictably; plugin dependency hell in WP is a known long-term problem for complex systems.

E. Concrete recommended plan (one-paragraph verdict + phased next steps)

Verdict: Build the product core in Dyad / Node.js. Use WordPress only if you want a headless CMS for blog/marketing pages (hosted separately, content fetched into the Dyad front-end or via sitemap/redirects). Prioritise a clean, privacy-first API, GTM Server Container for all tracking, Cashfree server integration for payments, and a React Native mobile app that reuses the same API and enables HealthKit/Health Connect.

Immediate phased actions (developer checklist):

- Lock MVP scope (2–3 week planning)

  - MVP loop: signup (Google OAuth + email), intake, daily dose (audio + completion), journalling, product browse + checkout (Cashfree), progress P display, events persisted to events table.

  - Decide subscription approach (Cashfree subscriptions vs third-party).

- Backend foundations (2–4 weeks)

  - Deploy managed Postgres; apply Prisma schema I delivered.

  - Implement events service, users/profiles, journals, orders, products.

  - Implement Google OAuth core (auth only); defer fitness scopes to an opt-in flow.

- Payments & tracking (1–3 weeks)

  - Integrate Cashfree create-order & webhook (use code sample).

  - Build POST /api/track/event server collector and wire to GTM Server Container (staging). Persist all events.

- Frontend & UX (2–4 weeks)

  - Dyad scaffold: build intake wizard, profile with P, daily dose screens, journal editor (presigned uploads), cart & checkout flow.

  - Build minimal admin to manage products and orders.

- AI quick tips & health sync (parallel, 4–8 weeks)

  - Embeddings ingestion pipeline + POST /api/ai/tips.

  - Health sync: implement consent UI + Google Fit OAuth; server pull job & health_metrics.

- Mobile wraps & stores (4–6 weeks after API maturity)

  - Create React Native app (shared components) and set up CI/CD (Fastlane). Build AAB and TestFlight. Implement HealthKit + Health Connect bridging.

- Scale, polish & launch

  - GTM server to production, analytics validation, SEO pages (possibly headless WP for content), user testing, and staged marketing launch.

F. Quick mapping: what from your WordPress brief you must keep (and how to translate it)

- Intake fields & taxonomy — direct translate to user meta/DB schema (use the same field list in Phase 1).

- Booking rules (buffers, packages, group classes) — implement server-side scheduling engine or integrate a robust scheduler API; export Amelia business rules into config for the booking engine.

- Membership entitlements & drips — map LearnDash drip rules to scheduled unlock jobs and entitlement checks.

- Report PDFs & secure storage — preserve approach: reports remain private; use presigned S3 URLs and server permissions.

- Notifications — keep WhatsApp/Email notification flows; replace WATI plugin calls with Twilio or WATI API calls from server events.

- SEO & content structure (sitemap, service buckets, landing page architecture) — re-use the sitemap and content taxonomy; consider using headless WordPress to let non-devs edit marketing pages.

(Your uploaded WP brief was exhaustive; every plugin choice in that brief maps to a clear Dyad equivalent. Reference: .)

G. Implementation risks & mitigations

- Risk: App verification delays for Google Fit scopes.
Mitigation: Begin verification docs early; ship core product without fitness scopes, add them via opt-in in a later sprint.

- Risk: Payment settlement and recurring model differences with Cashfree.
Mitigation: Confirm Cashfree recurring API (or choose a subscription manager). Build with an abstraction layer so gateway can be swapped.

- Risk: Time & budget blowout for custom build.
Mitigation: Strict MVP scope; feature-flag everything and iterate in 2-week sprints.

- Risk: Data privacy & legal requirements.
Mitigation: Implement consent logs, export/delete flows, encryption at rest for refresh tokens and raw health payloads.

H. Final, crisp recommendation (actionable one-liner)

Proceed with Dyad / Node.js as the primary product stack for Aumveda (server-controlled payments via Cashfree, GTM Server Container for tracking, native mobile apps), and keep the WordPress brief as the canonical content & SEO guide — optionally run WordPress as a headless CMS for marketing pages only. (You can reuse nearly all content and metadata from the original WordPress brief in the Dyad content schema.)

If you want I will now:

- Convert the WordPress intake fields & sitemap into the exact Prisma models and OpenAPI endpoints (complete schema + route definitions) and place them in the developer handoff doc, or

- Produce a prioritized 8-week sprint backlog (epics, stories, acceptance criteria) to kick off engineering immediately.

Say “Prisma + OpenAPI mapping” or “8-week backlog” and I’ll generate it now.